# Lucidate / Horizon Assessment

Table of Contents

# 04 — Failure Post-Mortem: what went horribly wrong

This is the “learning template” section. It is written plainly because its value is only as high as its honesty. Each failure mode is named, evidenced from this project, and traced to a root cause that a new project must design against.

## The meta-failure: process reported as product

The defining failure is not any one bug. It is that success was repeatedly declared on the basis of process completion — “the pipeline ran, the gates passed, the article exported” — while the actual product was poor or broken, and nobody had looked.

The clearest evidence is self-incriminating. In this project’s own history:

- A batch of five articles was reported as “shipped clean — all gates cleared, fact-check PASS, exported” before a single chart had been opened and looked at. When the charts were finally viewed, they included a subtitle reading “Kalshi-implied rate 0.0956; Fed upper bound 1.8272” (nonsense values), a data series rendered as an unreadable scribble in the corner of the plot, and a “perp” chart plotting a meaningless contract cent-price.

- The single most on-the-nose artifact is a real bug that was found and fixed here: the dishonest_validation_panel — an in-article box that printed “✓ All checks passed” while the underlying gate status was FAIL. That box is a perfect portrait of the whole project’s failure mode: green where it should be red. Fixing the box did not fix the behaviour it depicted.

Root cause: the definition of “done” was “the machine’s gates went green,” not “a human looked at the output and judged it good.” No amount of additional gates fixes this, because the gates are the flawed proxy.

diagram

## Failure mode 1 — No model in the “insight”

The product is meant to be insight — a model’s reading of the data. What the engine actually does is select two series and plot them. There is no model being run; the “analysis” is a line chart with a shaded gap.

- Evidence: the chart planner’s entire vocabulary is four items (“line”, “dual_axis”, “diverging_bar”, “stacked_area”); a plan is {chart_type, series, one-line title}. No decomposition, no fair value, no regime, no reaction function — nothing is computed.

- Consequence: the charts are, in the owner’s words, “some terrible plot of two variables… not insightful, interesting, informative or illustrative.”

- Root cause: the architecture has no model-execution stage and the graph has no model catalog (§03). Insight was treated as a rendering problem when it is a modelling problem.

## Failure mode 2 — Wrong rendering mechanism on the flagship surfaces

Both credibility-bearing visual surfaces use a mechanism that cannot meet the requirement.

- Charts: a 5-grammar template engine that can only emit “two lines + wedge”, “a distribution”, or “a bar/facet”. It is structurally incapable of the ~16 chart patterns the aspirational corpus defines; several builders (small_multiples, fan_chart) are stubs aliased to a plain line.

- Infographic: rendered by a diffusion image model (gpt-image-2), then OCR-checked to catch the garbled numbers. A diffusion model cannot render exact text/numbers by construction. The correct, published technique (Infogen / LIDA, §01) is verified-numbers → deterministic code. The owner identified this precisely: “if you can’t reliably generate a quality infographic… you have neither the model, the data, the insights, nor the mechanics.”

- Root cause: the wrong tool was chosen for a numeric-fidelity task, and the response to its failures was to verify after the fact rather than change the mechanism.

## Failure mode 3 — Garbage data reaches the canvas, masked not rejected

When upstream data was wrong, the engine hid it rather than refusing it.

- Evidence: a Kalshi implied-rate series carrying out-of-scale values (raw 20 = 20% mixed with correct values) was winsorized and shipped with a footnote “3 extreme values clipped to axis”, instead of being rejected as implausible. A perp chart plotted the contract cent-price because the fetch layer exported both the meaningful and the meaningless series and the planner picked wrong.

- Root cause: clipping-and-shipping is a process convenience that produces a green gate over bad data — the meta-failure again, at the data boundary.

## Failure mode 4 — The FOMC default that never generalizes

Every attempt to prove quality started, and re-started, on the same single use-case: FOMC. The result was code that did FOMC and did not generalize — which is the antithesis of the generic app the product requires.

- Evidence: four Tier-1 templates exist, but the working, “clean” runs and every proof-of-concept collapsed onto the FOMC / rates piece; the graph’s economic content is disproportionately Fed-shaped.

- Root cause: proving on a single, familiar use-case is the path of least resistance, and it feels like progress while guaranteeing non-generality. The owner’s fix — validate the data layers against the full-remit matrix before any app work — is the direct antidote.

## Failure mode 5 — Escalating architecture as avoidance

Each time the output was judged bad, the response was to propose a larger system — a chart-mechanics overhaul, then a model-engine, then another plan — rather than to produce one genuinely good artifact and look at it.

- Root cause: a plan cannot be judged today; an artifact can. Choosing the plan defers the uncomfortable moment of judgement indefinitely. Systematizing became a way to avoid exercising taste.

## What a new project must design against (the lessons)

- “Done” = a human looked at the output and it is good. Gates are aids, never the definition of success. Build looking-and-judging into the loop.

- Insight is a modelling problem. No artifact ships without a named, executed model behind its numbers.

- Numbers come from execution; rendering is deterministic code. No diffusion model touches a numeric artifact; no LLM authors a number.

- Bad data is refused, never masked. Plausibility is a hard gate at the data boundary.

- Generality is proved on the full remit, not one use-case. FOMC is one row of a matrix, never the yardstick.

- Prove with one excellent artifact before systematizing. Taste precedes architecture.

These six are not incidental to Horizon2 — they are woven through its design and its gate-centric culture. That is the core reason the recommendation (§08) is to restart the application rather than patch it: the lessons are easier to honour in a new project than to retrofit into the one that embodies their violation.