# Lucidate / Horizon Assessment

Table of Contents

# 08 — Salvage vs Rewrite (the decision)

This is the document the assessment exists to produce. It reaches the recommendation through a component inventory, three candidate paths, and a scored comparison — not a hunch.

## Step 1 — Component inventory (reuse / refactor / discard)

Each component is classified against the target architecture (§06).

### Data platform — UMD (55,700 LOC)

| Component | LOC | Classification | Reason |
| --- | --- | --- | --- |
| 38 providers | 13.4k | Reuse | Sound BaseProvider pattern; the data ingestion is the asset |
| 25 analysis models | 11.6k | Reuse | The vision’s “implementation functions” already exist here |
| 46 services | 18.2k | Reuse / refactor | pm_service, expectations, surprise_detector reused; orchestration lightly refactored |
| MarketDataAPI | 2.8k | Reuse | The clean seam the new app consumes |
| TimescaleDB + relational | — | Reuse + extend | Normalize taxonomy; add model-config store (§07) |
| Neo4j substrate | — | Reuse + extend | Keep indicator ontology; seed the model spine (§07) |

UMD reuse rate: ~95%. The additions are extensions, not replacements.

### Application — Horizon2 (32,300 LOC)

| Component | LOC | Classification | Reason |
| --- | --- | --- | --- |
| Chart engine (build_charts, 5-grammar) | 9.5k | Discard | Wrong mechanism; structurally caps insight; renders raw series |
| Infographic (gpt-image-2 path) | ~1.5k | Discard | Diffusion model cannot render exact numbers |
| chart_planner | ~1k | Discard | Picks series+shape; no model reasoning |
| Quality gates | ~3k | Refactor / lift ideas | The “numbers must trace” discipline is worth keeping; the gate-culture is not |
| write_article + prompts | ~4.5k | Lift selectively | Prose craft & SoTA prompt patterns are reusable; the grounding target changes |
| Export (DOCX / Substack HTML) | ~2.7k | Reuse (lift-out) | Genuinely good, architecture-agnostic; portable to a new app |
| LangGraph orchestration | — | Reuse the know-how | The team’s LangGraph competence transfers; the specific graph does not |

Horizon2 reuse rate: ~20–25%, and mostly as lift-outs (export, prompt craft, discipline) rather than a running spine. The two flagship surfaces (charts, infographic — ~11k LOC, ~35% of the app) are discards.

diagram

## Step 2 — Three candidate paths

- Path A — Patch Horizon2 in place. Bolt a model engine, cross-section charts, and a code-based infographic onto the existing pipeline.

- Path B — New application project on the salvaged data layer. Keep and extend UMD; build a new app repo whose architecture is the model→data→insight engine from day one; lift out the few good Horizon2 parts (export, prompts, discipline).

- Path C — Full greenfield. Rebuild everything, including UMD.

## Step 3 — Scored comparison

Scores 1 (poor) – 5 (excellent). Weight reflects owner priorities: fit to the vision and data-asset preservation dominate.

| Criterion (weight) | A: Patch | B: New app / salvage data | C: Greenfield |
| --- | --- | --- | --- |
| Fit to model→data→insight vision (×3) | 2 | 5 | 5 |
| Escapes the embedded gate-culture (×2) | 1 | 5 | 5 |
| Preserves the data asset (×3) | 5 | 5 | 1 |
| Effort / time to first quality artifact (×2) | 2 | 4 | 1 |
| Risk (regression, half-migrated state) (×2) | 2 | 4 | 2 |
| Leverages team’s existing know-how (×1) | 4 | 4 | 2 |
| Weighted total (max 65) | 31 | 59 | 36 |

Path B wins decisively. Path A is dragged down by fighting an architecture and culture built around the vision’s absence — a half-migrated pipeline is the worst of both worlds. Path C throws away UMD, a 55.7k-LOC, three-database asset, for no architectural benefit over B.

diagram

## Step 4 — The recommendation

Salvage the data platform (UMD) in full and extend it; do not patch Horizon2 — stand up a new application project on the salvaged data layer, built as the model→data→insight engine from the first commit, and lift out only Horizon2’s few architecture-agnostic strengths (DOCX/Substack export, prompt craft, the numbers-must-trace discipline). Keep Horizon2 in the repo, read-only, as the documented “learning template of what went wrong.”

### Why not “just salvage” (Path A)

The temptation is to keep the working pipeline and add the missing pieces. But the missing piece is the spine — model execution — and Horizon2’s every node presumes its absence. Retrofitting a spine into a body built without one is slower and riskier than a new body, and it carries the gate-centric culture (§04) forward intact. The dishonest_validation_panel is the warning: the culture is in the code.

### Why not “rewrite everything” (Path C)

UMD is not the problem. It is 55.7k LOC of sound ingestion and real models, three mature databases, and 4,093 series — the exact foundation the vision needs, and the thing the owner rightly insisted we validate first. Rebuilding it would be the most expensive possible way to make no architectural progress.

### The nuance that matters

This is not “the project failed, start over.” It is “the expensive, sound half succeeded and is kept; the mis-architected half is restarted.” The data platform is the asset; the application is the learning template. Naming them separately is the single most important output of this assessment.

## What this decision unblocks

Nothing in the application is built until the data-layer conviction test (§09) passes — the taxonomy is clean, the model-config store exists, the graph spine is seeded, and every decision-maker in the matrix (§05) traces cleanly through the three layers. Only then does the new application’s first, single, looked-at quality artifact get built.