# Lucidate / Horizon Assessment

Table of Contents

# 09 — Roadmap (recommended path)

Path B: salvage + extend UMD; build a new application on top of it. The sequence is deliberately data-layer-first, with a hard gate — the conviction test — before any application code. No use-case (least of all FOMC) is built until the data layers serve all of them.

diagram

## Phase 1 — Data-layer fitness (no app code)

The only work until the gate. All in UMD.

- Author the model catalog as YAML seeds covering the §05 matrix, using the literature review (§11) as the source content: for each persona, its model(s), spec (form/equations/assumptions/params), input tuples {series, order, window} per the §10 state stack, outputs, the model’s asserts/interpretation text, and the decision informed. Where the model exists in analysis/, point IMPLEMENTED_BY at it; else record a build stub.

- Normalize the time-series taxonomy AND build the transform stack (§10): a controlled asset_class vocabulary + a one-off migration collapsing duplicates and filling blanks (§07); plus a systematic, catalogued transform stack (level, Δ, Δ², context/z-score, diffusion, surprise) so any model input can be served at the derivative order it requires. Add the missing derived series (gaps, real rates, differentials).

- Add the relational model store: model_config / model_run / model_output_point (generalize fv_runs).

- Seed the graph model spine (§06) from the YAML — and verify it loaded (node/edge counts; spot-trace three personas by Cypher). Seeds are run, not just written — a lesson from this project.

- Build the missing high-priority models in analysis/ (reaction function first only because it is broadly reused, then RV, credit, FX carry, commodity balance, ERP, nowcast), each as an implementation function + catalog entry.

## GATE — the conviction test

For every decision-maker in the matrix, prove the trace end-to-end through the three layers:

Decision → Model (graph spec) → inputs present & correctly classified (time-series) → implementation exists (analysis/) → outputs storable (relational) → relationships present (graph)

A machine-checkable report lists, per persona, PASS or the exact missing link. The data layers are declared fit only when the report is N/N. Application work does not begin before this. This is the owner’s gate, made concrete and testable.

## Phase 2 — New application: the engine spine

A new repository (e.g. horizon3) consuming UMD via the existing seam. Build the seven-role engine (§06) using the SoTA agentic patterns and context-engineering of §12 — structured-output number-grounding, the evaluator-optimizer Judge, and the Neo4j model spine doubling as the agents’ structured long-term memory — as thin, honest stages:

- Planner → Model-Selection agent (structured request against the catalog) → Executor (non-LLM, binds + runs, refuses implausible inputs) → output table → Narrator (grounded) → deterministic renderers → Judge.

- Lift out from Horizon2, deliberately: the DOCX/Substack export, the prompt craft, and the numbers-must-trace discipline. Nothing else is ported.

## Phase 3 — One excellent artifact (the real proof)

Produce, for one decision on one subject, the full chain: a selected model, executed on UMD, a model-grounded chart and a code-rendered infographic with verified numbers, and prose grounded in the output table. Then open it and judge it by eye against the FT / Economist bar — with the owner. “Done” means it looks good, not that a gate passed. Iterate on the artifact until it is genuinely excellent. This is the litmus test, met properly.

## Phase 4 — Generalise across the matrix

Only after one artifact is proven excellent, extend selection/execution/rendering across the other decision-makers, one persona at a time, each judged by eye. The matrix (§05) is the coverage checklist; breadth is earned, not assumed.

## Guardrails carried from the post-mortem (§04)

- Every phase ends with a looked-at artifact or a machine-checked fact — never “the gate passed.”

- No diffusion model touches a numeric artifact.

- No number is authored by an LLM.

- Bad data is refused at the boundary, never clipped-and-shipped.

- Generality is proven on the full remit; FOMC is one row.

## Indicative sequencing (not a commitment)

| Phase | Nature | Gate to exit |
| --- | --- | --- |
| 1 — Data fitness | UMD extension only | Conviction test N/N |
| 2 — Engine spine | New app scaffold | One model executes end-to-end, numbers traced |
| 3 — One artifact | Depth | Owner judges it excellent by eye |
| 4 — Generalise | Breadth | Each persona’s artifact judged excellent |